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Project Title: Nuisance Remediation and Native Pollinator Garden Installation 
English Property
Project Location: 616 D Avenue, Gothenburg NE 69138
Bid Number: 01
Date Issued: September 29, 2026 12:00 P.M.
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[bookmark: _Toc180595238]Introduction
[bookmark: _Toc180595239]This bid package invites qualified contractors to submit a sealed bid for Nuisance Remediation and/or Native Pollinator Garden Installation - English Property in accordance with the terms and specifications outlined in this document. This project involves: 
This project includes Nuisance Remediation and Native Pollinator Garden installation to address nuisance conditions creating health and safety concerns throughout the property. Nuisance Remediation work includes vegetation management, junk removal, gate and fence replacement between house and garage, soffit and fascia replacement, gutter system replacement, and wall stabilization.
In addition to the above scope items, a pollinator garden utilizing Nebraska native pollinator species will be installed on the property. All work will be completed in compliance with applicable codes, safe work practices, and required cleanup standards. 
Bid Submission Information
Bids can be submitted in two ways. Bids can either be submitted in person to our program team, or sent to TRPHD by mail. No preference will be given to bids of either type.  
Bid Opening: September 29, 2026 12:00 P.M.
Bid Due Date: October 20, 2026 12:00 P.M.
Submit physical bids to: 
	Jeremy Eschliman, Health Director 
	Two Rivers Public Health Department 
	516 W 11th St, Suite 108B
	Kearney, NE 68845
Contact person for inquiries: 
Ramona Heintges, Environmental Health Specialist
(308) 455-7378
rheintges@trphd.ne.gov
[bookmark: _Toc180595240]Bid Requirements 
When submitting a bid, bidders must agree to ALL line items within the set scope of work attached to this document. There will be 2 separate scopes for each NET project- Nuisance Remediation and Pollinator Garden Installation. Contractors are not required to bid on both scopes. A contractor CANNOT pick and choose specific line items. If a line item does not align with their area of expertise, bidders are allowed to sub-contract that portion of work. Please specify where subcontractors will be utilized.
Bidders are required to submit the following information: 
· Bid Form (see attached)
· Cost estimate for each line item (materials and labor costs)
· Qualifications to bid (attach copies of proof)
· All bidders must hold General Liability Insurance 
· Each occurrence minimum limit: $500,000
· General aggregate minimum limit: $1,000,000
· All bidders must have an employer identification number (EIN), issued by the Internal Revenue Service
· Timeline and Completion Schedule 
· Subcontractors Anticipated
[bookmark: _Toc180595241]Bid Format 
All bids must include: 
· Completed bid form 
· Detailed cost estimate
· Proposed project schedule 
· Copies of required licenses and certifications 
· Insurance details 
[bookmark: _Toc180595242]Evaluation Criteria
Bids will be evaluated on: 
· Price 
· Experience and qualifications 
· Adherence to project timelines and specifics of line items
· Compliance with bid requirements 
[bookmark: _Toc180595243]Terms and Conditions
· The bidder is responsible for all costs related to the preparation and submission of the bid. 
· Two Rivers Public Health Department reserves the right to reject any and all bids if they are not suitable or determined ineligible/inadequate for current bidding. 
· All bids submitted must be valid for 100 days after submission. 
· Compliance with local code and ordinances must be adhered to. Additionally, adherence to all provisions outlined within the following legislation shall be accounted for in bids:
· 2026 Two Rivers Nuisance to Nature Program Policies and Procedures 
[bookmark: _Toc180595244]Penalties 
When submitting a bid, the contractor agrees that their firm and employee(s) have the capabilities to complete appropriate work adherent to the above provisions. 
A clearance inspection consists of a visual inspection of property conditions.
After completion of nuisance remediation and native pollinator garden installation work, contractors will contact Program Staff to conduct the clearance inspection. If the Program Staff finds that the visual examination results in poor quality/unfinished/sloppy work, they will ask contractor to correct repairs. The contractor will not be charged additional fees for asking to make further corrections. 
[bookmark: _Toc180595245]Attachments 
The Scope of Work(s) are attached to this document. Contractors are responsible for final determinations of dimensions, measurements, material selection (unless specified), and any other information that may be relevant to an accurate cost estimate. 

The Bid Form is also attached to this document. Please ensure you fill out this form to guarantee an accepted bid. Please put the Bid Form at the front of your sealed bid paperwork and documentation during submission. 


Nuisance to Nature Program Bid Form

Project Title: _________________________________________

Bid Category: ☐ Nuisance Remediation ☐ Pollinator Garden/Vegetation Management

Bidder (Company) Name: ______________________________

Address: ____________________________________________

Phone: _____________________________________________

Email:______________________________________________

Total Bid Amount: $__________________

By submitting this bid, I acknowledge I have met the requirements outlined in the Bid Package and RFP.


____________________________________________________
Signature 								Date



Nuisance Remediation Plan - Scope of Work

Location: Whole Property


1- CODE COMPLIANCE

a. All materials and methods of construction related to work performed on this project must comply with locally adopted code requirements and must meet with the approval of local code enforcement officials


2- INSURANCE REQUIREMENTS

a. The Contractor shall maintain such insurance as will protect him from claims for damages for personal injury, including death, which may arise from work performed on this project, whether such work be by himself or by any subcontractor or anyone directly or indirectly employed by either of them. Contractor shall present Program Manager with certificate of insurance evidencing comprehensive public liability insurance coverage

3- GENERAL CLEAN-UP
	
a. Contractor to maintain clear, safe, and unobstructed passageways in and around the exterior work area throughout the project. Contractor shall regularly remove and properly dispose of all construction debris, discarded materials, vegetation, and other waste generated by the work to a legal disposal site. Work areas shall be kept reasonably clean and free of hazards during the project and shall receive a thorough final cleanup upon completion, including, but not limited to, removal of debris and loose materials, sweeping of affected exterior surfaces, and restoration of the site.

Location: Whole Property
 
4- VEGETATION MANAGEMENT

a. Provide one-time landscape cleanup and maintenance of the residential property, including mowing and trimming of all turf areas, trimming of vines along the perimeter fence, pruning of larger plants and shrubs, cleanup and weed removal from existing garden beds, and trimming of volunteer trees.
	Price: $			Quantity: 1                        Total: $

WHOLE PROPERTY TOTAL: $



Location: Area Between Residence and Garage   
 
5- JUNK REMOVAL

a. Remove, load, haul, and properly dispose of tires, scrap metal, PVC piping, batteries, bricks, and other similar materials in the designated area
b. Removal and disposal of the metal and tires stored on the exterior side of the fence, including all materials located on or around the existing storage shelf.
c. Removal and disposal of tires and old shelf by main garage door on north side of property
d. Check-in with property owner to verify removal of all items 

Price: $                      Quantity:                                Total: $

6- EAST SIDE GATE AND FENCE

a. Remove and dispose of the east side existing fence and gate located between the residence and garage. Install approximately 20 linear feet of new fence and one matching gate, including posts, framing, fence panels, hardware, hinges, latch, concrete footings, and all necessary fasteners as needed.
	Price: $		Quantity: 20 Linear Feet             Total: $  

BETWEEN RESIDENCE AND GARAGE TOTAL: $

Location: Roof   
 
7- REPLACE DETERIORATED FASCIA

a. Remove existing deteriorated fascia as necessary and install approximately 140 linear feet of new fascia material, including required trim, joints, fasteners, and associated accessories where necessary.	
	Price: $ 	            	Quantity: 140 Linear Foot                Total: $

8- REPLACE DETERIORATED SOFFIT

a. Remove existing deteriorated soffit as necessary and install approximately 140 linear feet of new soffit material, including required vented and solid panels, trim, fasteners, and associated accessories where necessary.
	
Price: $ 		Quantity: 140 Linear Feet               Total: $



9- REPLACE DETERIORATED GUTTER SYSTEM

a. Remove existing gutter system as necessary and install approximately 140 linear feet of new gutter system, including required outlets, end caps, miters, hangers, downspout connections, and associated fastening where necessary.
	Price: $ 		Quantity: 140 Linear Feet                Total: $

ROOF TOTAL: $

Location: North Residence Wall    
 
10- STABILIZATION OF NORTH RESIDENCE WALL

a. Stabilize and repair the bowed corner section of the manufactured home exterior wall. Work includes inspection and stabilization of the affected wall framing, repair or replacement of damaged framing and sheathing as necessary, securing and reinforcing the wall to restore a stable condition, and removal and replacement of damaged or missing exterior siding in the affected area. Includes necessary trim, fasteners, weatherproofing, and final cleanup of construction debris.
	
	Price: $			Quantity: 1                   Total: $

NORTH RESIDENCE WALL TOTAL: $

Project Total: $_______________                                                 


Notes (timelines, subcontractors, potential challenges, etc.):    ______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________



Signatures


____________________________________________
Contractor (print)                                      Date


____________________________________________
Contractor (signature)                                      Date


Nuisance to Nature Program Bid Form

Project Title: _________________________________________

Bid Category: ☐ Nuisance Remediation ☐ Pollinator Garden/Vegetation Management

Bidder (Company) Name: ______________________________

Address: ____________________________________________

Phone: _____________________________________________

Email:______________________________________________

Total Bid Amount: $__________________

By submitting this bid, I acknowledge I have met the requirements outlined in the Bid Package and RFP.


____________________________________________________
Signature 								Date


Native Pollinator Garden Plan - Scope of Work

Location: Whole Property

11- CODE COMPLIANCE

a. All materials and methods of construction related to work performed on this project must comply with locally adopted code requirements and must meet with the approval of local code enforcement officials

12- INSURANCE REQUIREMENTS

a. The Contractor shall maintain such insurance as will protect him from claims for damages for personal injury, including death, which may arise from work performed on this project, whether such work be by himself or by any subcontractor or anyone directly or indirectly employed by either of them. Contractor shall present Program Manager with certificate of insurance evidencing comprehensive public liability insurance coverage


13- GENERAL CLEAN-UP

a. Contractor to maintain clear, safe, and unobstructed passageways in and around the exterior work area throughout the project. Contractor shall regularly remove and properly dispose of all construction debris, discarded materials, vegetation, and other waste generated by the work to a legal disposal site. Work areas shall be kept reasonably clean and free of hazards during the project and shall receive a thorough final cleanup upon completion, including, but not limited to, removal of debris and loose materials, sweeping of affected exterior surfaces, and restoration of the site.

Location: Garden Beds on Property  
 
14- NEBRASKA NATIVE POLLINATOR GARDEN INSTALLATION

a. Provide all labor, materials, and equipment necessary for the installation of pollinator gardens within the preexisting garden beds and areas on the property identified in yellow on the attached property sketch. Plant material shall be installed at a minimum density of one (1) plant or plug per square foot of garden area. Plant species shall be selected from TRPHD’s Nebraska Native Pollinator Species List and shall comply with the required category percentages as listed below. Property owner has the option to select pollinator plant preferences which have been attached to this document and should be considered when designing the garden space. 


b. Prior to installation, the existing garden beds shall be prepared as necessary, including removal of grass, weeds, and other unwanted vegetation, preparation of existing soil, and establishment of the garden bed perimeter. Following preparation, approved native pollinator plants/plugs shall be installed. Upon completion of planting, mulch shall be installed in the garden beds.

	Price: $			Quantity: 4                    Total: $

		
POLLINATOR GARDEN TOTAL: $


Project Total: $_______________                                                 


Notes (timelines, subcontractors, potential challenges, etc.):    ______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________


Signatures (Contractor)

_________________________________
Contractor (print)                                            Date 



____________________________________________
Contractor (signature)                                      Date
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516 W 11th Street, Suite 108B		888-669-7154
Kearney, NE 68845		trphd.ne.gov



Native Grasses (5%)
Prairie Dropseed (Sporobolus heterolepis) 
 Little Bluestem (Schizachyrium scoparium) 
Sideoats Grama (Bouteloua curtipendula) 
Blue Grama (Bouteloua gracilis)
Prairie Junegrass (Koeleria macrantha) 
Purple Lovegrass (Eragrostis spectabilis) 

Placeholders (5%)
Tickseed (Coreopsis tinctoria) 
Scarlet Gilia (Ipomopsis aggregata) 
Snow on the Mountain (Euphorbia marginata) 
Greenthreads (Thelesperma filifolium) 
Prairie Flax (Linum lewisii) 
Mexican Hat (Ratibida columnifera

Structural Plants (10%)
Blue False Indigo (Baptisia australis)
White Wild Indigo (Baptisia alba)
Pale Purple Coneflower (Echinacea pallida) 
Wild Bergamot (Monarda fistulosa)
Heliopsis (Heliopsis helianthoides) 
Stiff Goldenrod (Solidago rigida)
Showy Goldenrod (Solidago speciosa) 
Spring Blooming Plants (10%)
Golden Alexanders (Zizia aurea)
Prairie Phlox (Phlox pilosa)
Prairie Violet (Viola pedatifida)
Blue False Indigo (Baptisia australis) 
Prairie Smoke (Geum triflorum)
White Wild Indigo (Baptisia alba)

Summer Blooming Plants (20%)
Butterfly Milkweed (Asclepias tuberosa) 
Purple Prairie Clover (Dalea purpurea) 
White Prairie Clover (Dalea candida) 
Narrow-leaved Purple Coneflower (Echinacea angustifolia)
Pale Purple Coneflower (Echinacea pallida) 
Wild Bergamot (Monarda fistulosa)
Hoary Vervain (Verbena stricta) 
Blanketflower (Gaillardia aristata)
Heliopsis (Heliopsis helianthoides)
Missouri Goldenrod (Solidago missouriensis) 
Gray-headed Coneflower (Ratibida pinnata) 
Black-eyed Susan (Rudbeckia hirta) 
Prairie Goldenrod (Solidago nemoralis)
Wild Senna (Senna hebecarpa) 
Leadplant (Amorpha canescens) 
Bradbury's Beebalm (Monarda bradburiana) 






Fall Blooming Plants (10%)
Aromatic Aster (Symphyotrichum oblongifolium)
Smooth Blue Aster (Symphyotrichum leave) 
Sky Blue Aster (Symphyotrichum oolentangiense)
Stiff Goldenrod (Solidago rigida)
Showy Goldenrod (Solidago speciosa) 
Rough Blazing Star (Liatris aspera) 
Dotted Gayfeather (Liatris punctata) 

Ground Layer Plants (40%)
Prairie Violet (Viola pedatifida)
Blue-Eyed Grass (Sisyrinchium angustifolium) 
Prairie Phlox (Phlox Pilosa)
Wild Strawberry (Fragaria virginiana)
Pussytoes (Antennaria neglecta)
Prairie Smoke (Geum triflorum)
Purple Poppy Mallow (Callirhoe involucrate)
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